ELEC 490/498 Proposal
Mental Health Support Application Package

Submitted by: Group 02
Zachary Babcock 0zwb
Leanne Kerford	9lk14
Troy Robertson	0tgr

Faculty Supervisor: Shahram Yousefi
Executive Summary
Many people battle mental illnesses; unfortunately not everyone has access to the professional care due to time and space constrains. The Mental Health Support Application will remove the constraints of time and a space, facilitating accesses to patients in need. The Mental Health Support Application will triage new patients and will match them with a medical professional. Additionally, the application will provide techniques the patient can exercise independently prior to communicating with the medical professional. When a patient has an appointment with a medical professional the patient and the medical professional will communicate via the application. Patients and medical professional can access the application using a mobile device or a web site. All patient information will be protected against malicious attack, and will only be accessed by people with the authority to view the information.

Contents

# Table of Tables
# Table of Figures
This proposal summarizes the ELEC490/498 project being undertaken by Group 02. This report has been prepared for Electrical and Computer Engineering Departmental approval. The intended audience for this report is David Athersych - Course Instructor, Sharham Yousefi - Faculty Supervisor, and any other interested members of Department Faculty.
The project is motivated by potentially making real world contribution to help people fighting mental disorders. To do so our application will abide by the medical standards and IEEE standards. The goal of the project is to develop an application which patients are triaged and matched with a medical professional. Upon being matched the application will give the patient independent exercises to work through. The application will book appoint for the patient. The medical professional will communicate with the patient through application provide short and long term care. Secondary goals, include providing immediate care to at risk patients at any hour of the day. If time permits the team will integrate billing capabilities.
This project is primarily software based. However, it will implement several hardware components. This project will be taking a general constraint solving algorithm and will apply it to triaging of patients and the assignment of patients to doctor. By the completion of this project the group will have produced of functional prototype.
# Functional Specifications
## General Description
The project consists of three main components, the web server, the algorithm and the mobile application. The server will control any information that the user requests from a device. Each device has an interface which will interact with users and allows a user to access any services that are available. Desktops and laptops will access the server via a website whereas the mobile device will access the server through an application. Figure 1 illustrates how the hardware interacts.

Figure 1: Scheduling System Block Diagram
### Mobile application
The mobile application will work over a range of mobile devices including Android OS and iOS. This will be achieved by using the development platform Xamarin, which allows applications to be distributed onto multiple platforms. There are several requirements for the mobile applications, the first of which is for the users to be able to log into their account. Upon log in, the user will have several courses of action that they will be able to perform. If the user is new to the system they will be asked a short question to build their profile and triage the patient. If it’s a returning user, the user can view past advice, can book an appointment, or speak with a professional.
Throughout the summer members of the team have downloaded Xamarin and have fiddled with the software. It was discovered for the size of project that we are undertaking the free version of Xamarin is not sufficient.
It has also been noted that for the Mac mobile application Xcode could be used for the GUI development. The limitation of using Xcode it is not cross platform and would be unique to the OS application and can only be developed on an OS platform.
### Web Server
The server application will perform the majority of the computations needed for the constraint solving system. The server will store a user’s information in the form of a profile. It will maintain a database that houses a table containing all of the user profiles, which will hold sensitive information such as names, passwords, position and shift times. Much of this information will be encrypted to ensure a secure mobile and web experience.
The constraint solving algorithm will be run on the server. This may cause problems such as potentially increasing latency, or preventing the server from responding to requests. An important design aspect that will need to be dealt with is allowing the algorithm to run without causing an effect on the user’s experience. Since the algorithm will be computationally heavy, the server may be slowed preventing user access the subsequent applications. This is unacceptable behaviour and testing to ensure this does not occur is required.

### Security for Server Level Communication
No activity
This project will require advanced security measures to ensure the privacy of the patients. Measures that could be used include a virtual private network (VPN) or the use a security token. A VPN would be the preferred method as it is the most secure but it may be impractical to implement. Whereas a security token is generated every 30 to 90 seconds and would be the next most secure method for user verification. Time stamp verification, data encryption and password salting will also be used to provide an extra layer of protection.
### Algorithm
Producing an algorithm, which can bear all of the demands of a constraint solving system, will require close integration with the server. The algorithm will need to access information from the server’s database, such as the medical records, professional on call, and patient provided information. It is essential to have an algorithm to match patients to professionals, which runs in real time. It is ideal that the algorithm has a low complexity to reduce the computation time.
The primary goal of this section was research over the summer. It is hard to determine what the persists needs of the algorithm prior to consulting with the medical specialists. Having a better idea on how the question posed to the patient are structured highly influences the algorithm. The primary sources of information is Algorithm Design by Algorithm Design. At this point in time a bound and branch algorithm seems to be a good fit for the project.
## Interface specifications
Providing a uniform and intuitive design will be one of the hardest aspects of creating an interface. One of the ways that these aspects will be facilitated into our design is by using a minimalist approach. Using this approach, we can focus more on ensuring consistent and secure interacting with the interface for the intended users. Since both the website and the mobile application must synchronize to the same server, there are twice as many possible security flaws. Considerations for synchronization of data and how the data is accessed will become increasingly important the more complex the interface becomes.
## Performance specifications
Throughout each portion of this project, certain performance requirements will need to be met. Firstly, all parts will need to be fast (not noticeable by the user) after they have been implemented, this will be most important for the implementation of the algorithm. The database will need to be setup such that querying the stored information is efficient and happens quickly over both the mobile and web applications. This will become particularly important when there are a large number of users on the system.
# Design and Production Approach
## Process
In the process of developing the product, three main tasks have been outlined: research, development and testing. The project is comprised of three main components: the algorithm, the web server and the mobile app. Each of the components functionality is dependent upon the other components. Due to this relationship, all of the components will be developed in parallel. Since these components are being developed independently, they will need to be integrated during a testing phase.
For each component, the following steps will be taken to ensure that all development tasks are satisfied. The party responsible for the implementation of the component will do the required research. The initial research stage will be the longest because of the large quantity of information the team must acquire. When the research is completed, the team will start development phase. The development phase will be broken into smaller sub phases. These sub phases will be tested to be fully functional and then the next sub phase will begin. To begin a subsequent sub-phase additional research may be required. A graphical representation of this approach is shown in Figure 2.

Figure : Development Process
Throughout the summer research has been the focus of the team. Developement and testing will begin in the fall.
## Integration
No activity
The manner in which the group will approach the integration of the system will follow the same development process as the individual component. The components will be integrated in the following order:
Step 1: The basic algorithm integrated with the web server / Step 2: Integrate the mobile application into the first step / Step 3: Integration of the complete algorithm into the second step

Figure : Integration Process
As the components are integrated, the development of the each component shall continue until they satisfy the client.
Throughout the entire project, the team will maintain regular meetings and working sessions to maintain a high level of organization. This will help optimize team productivity. As for constraints, it would be ideal to have the product tested in a real world environment such as a restaurant. Several restaurant managers have been contacted and the group is currently waiting to hear back from them. In the event that real world data cannot be obtained, the team will generate a test set.
## Division of Labour
No changes have occured.
 The project has been divided into 3 main components: algorithm, web server and mobile application. Table 1shows the primary and secondary personnel for each component.
Table : Division of Labour
Component	Primary	Secondary
Algorithm	Leanne Kerford	Zack Babcock
Web Server	Troy Robertson	Leanne Kerford
Mobile Application	Zack Babcock	Troy Robertson

Additionally, the cooperation of Dr. Nazanin Alavi is required due to her expertise in the field of mental healthcare.
# Testing and Evaluation
No Activity
For this project, testing will be pursued throughout the life of the project. Each of the three main components will first be tested individually before they are combined.
The algorithm will be tested in multiple stages. The reason for multiple stages is to facilitate incremental development and increase the ease of testability. The testing mechanism that will be used is test driven development. This mechanism involves writing both a passing and failing test to ensure that the correct functionality is achieved.
Testing of the server will be done with a built in test suite. The suite will emulate a user’s activity and allow testing of both normal use, and abnormal use of the server systems. Normal use is considered to be the following: users logging into the server, users looking at their profile, and users requesting an appointment. In these tests, a user’s credentials would be verified using a profile. Abnormal use would consist of security breaches such as, a regular user trying to access administrator privileges or an outside entity trying to access the server. The majority of abnormal testing will incorporate security tests to ensure that all data on the server is secure.
The tests required for the mobile application will be very similar to the testing done on the server. Testing will be required on both Android and iOS devices, which will ensure that the user interface is compliant with the project’s specifications. Prior to integration testing of the mobile applications is limited.
The next phase of testing will involve the integrated components. The order in which integration will occur can be seen in Figure 3. The testing of the first step will entail checking that the algorithm and the webserver are interacting with the desired functionality. The testing of the second step of integration will focus primarily on secure communication between the mobile application and the server. This will be done by initially checking that the mobile application and the server are talking to one other. This will be considered a success when all of the applicable server side services are accessible from the mobile application. The team will then determine if the information sent to and from the server is secure. The testing of the third step of integration will check that the desired functionality of the algorithm has been maintained.
The final test will entail the product being used in a professional setting such as a restaurant. This will be a full stress run and will validate if the product is ready for the market.
# Resource Requirements
Required hardware for testing and development is shown in Table 2.
Table : Required Hardware
Device	Resource requirements
iOS device	Need to acquire a iOS device, purchase should not be necessary
android device	Already owned, does not need to purchase
apple computer	Already owned, does not need to purchase
PC	Already owned, does not need to purchase
Access to a Server	Need to talk to the department to get access to a server, can be shared will be used primarily for testing

- Required software is shown in Table 3.
Table : Required Software
Software Name	Estimated Cost
Xamarin	$0
Ruby on Rails	$25 per license
iOS dev licence	$99 USD/ year
Github	$0
Heroku	$0
ownCloud	Free for desktops however costs $0.99 for mobile devic

Downloaded Github, Heroku, ownCloud and Xamarin.
## Scheduling
No activity in this section due to schedule beginning in September.
Maintaining a high level of organisation is integral to the success of a project. To monitor the team productivity and to ensure that the team does not fall behind the following milestones:
- Completion of the website
- Completion of the mobiles application design
- Completion of the basic algorithm
- Integration of the website and the algorithm
- Finalization of the algorithm
- Integration of all components
Figure 4 visually represents our timeline.

Figure : Gantt Chart
# Conclusion
This ELEC 490 project proposal is for an application to help provide support for medical patients suffering from mental disorders such as PTSD. It will provide a way for the patients to securely access help, be it in the form of exercises, or more direct help from a doctor or other professional. The project will consist of three main components, a constraint satisfying algorithm, a web server and a mobile application. The algorithm will triage the patients when they log in. They will be able to log in via the web server or the mobile application. Both will provide the same basic information in a secure manner.